|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Project Name: Pet Care Management System** | | **Time:** 21:00  **Date:** 15.04.2025 | **Venue:** Google Meet | |
| **Sprint Number:**  **16** | | | | |
| **Present:**  Nahida Rojoa Roshni Dhunputh  Teena Busgeeth  Meharsing Takooree  Adrian Pothanah | | | | |
| **Absent:**  None | | | | |
| **Agenda/Topics:**  **1. Updates**  **2. Next Steps**  **3. Obstacles** | | | | |
| **Minute Ref No.** | **Summary of discussion** | | | **Remarks** |
| 1. | Some updates have been discussed during the meeting to make every member work on the same path | | | * Users logic backend code has been implemented. * Appointment table work successfully. * SEARCH and UPDATE methods for medication tables have been implemented. * INSERT for pet and owner tables has been implemented. |
| 2. | During the meeting, the next steps have been decided | | | * Minutes have to be reviewed. * Operation for Supplier and Medication files needs to be done. |
| 3. | Obstacles have been discussed | | | * Issue arose during the coding of DELETE method for medication table. * There have been conflicts concerning the INSERT method for Payment file. |

Next meeting: 16.04.2025

Agreed by the Team Leader: Nahida Rojoa