|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Project Name: Pet Care Management System** | | **Time:** 21:00  **Date:** 10.03.2025 | **Venue:** Google Meet | |
| **Sprint Number:**  **7** | | | | |
| **Present:**  Nahida Rojoa Roshni Dhunputh  Teena Busgeeth  Meharsing Takooree  Adrian Pothanah | | | | |
| **Absent:**  None | | | | |
| **Agenda/Topics:**  **1. Updates**  **2. To do task**  **3. Obstacles** | | | | |
| **Minute Ref No.** | **Summary of discussion** | | | **Remarks** |
| 1. | The new updates have been discussed during the meeting to let each member be on the same path | | | The main branch has been created and ready to be cloned for the creation of the tables. |
| 2. | After further discussion, some task have been allocated | | | * After creation of model, the installation of 2 packages have been finalised, the “Add migration InitialCreate” and “Update-Database” * The different table have been equally assigned to each member |
| 3. | Obstacle have been discussed regarding the connection of database | | | Some difficulties have been encountered in the connection of database in visual studio, but the issue has been resolved during the meeting |

Next meeting: 12.03.2025

Agreed by the Team Leader: Nahida Rojoa